# Authomail DR processing steps

| Production Server Name | Production IP Address | DR Server Name | DR IP Address | Application |
| --- | --- | --- | --- | --- |
| SLXQN1VPAPPIM05 | 10.212.24.84 | SLXPN1VRAPPIM05 | 10.228.24.79 | USPS IMB |
| SLXQN1VPAPPIM06 | 10.212.24.85 | SLXPN1VRAPPIM06 | 10.228.24.63 | AM Website |
| SLXQN1VPAPPIM02 | 10.212.24.87 | SLXPN1VRAPPIM02 | 10.228.24.82 | DocGenService |
| SLXQN1VPAPPPS01 | 10.212.24.57 | SLXPN1VRAPPPS01 | 10.228.24.67 | AM Services |
| SLXQN1VPWEBIM01 | 10.212.8.148 | SLXPN1VRWEBIM01 | 10.228.8.78 | Routing |
| SLXQN1VPWEBIM05 | 10.212.8.152 | SLXPN1VRWEBIM02 | 10.228.8.79 | Routing |
| SLXQN1CPSQLCL01 | 10.212.40.106 | SLXPN1VRSQLIM01 | 10.228.40.29 | Database |

## Before starting of DR activity:

  - Inform business team and client prior 7 days about stopping services.

  - Stop all the services on production server (10.212.24.57) before 1 hour of starting DR activity.

  - Stop AuthoMail website on production server (10.212.24.85) before 1 hour of starting DR activity.

  - Check DB loan count.

## FailOver (Changes on DR servers)

  - Send actual start time of starting process to Team in WebEx chat window.

  - Check all services & websites are turned off ASAP when DR servers are up.

  - Change Db connection server and USPS service URL in web.config (If IP is changed) files of following services and websites.

    - AuthoMail website (Db server, USPS IMB url)

    - USPS service (Db server)

    - ProductionTestCases.EXE (Db server, USPS IMB url)

    - All AM services config file change. (Db server, USPS IMB url)

  - Update host file entries in App server and Web servers.

    - Path: c:\Windows\System32\drivers\etc\hosts

  - Send actual end time of completing process to Team in WebEx chat window.

## FOValidate

  - Run the ProductionTestCases.EXE for validation of Db connection, SFTP, external services, E-mail, Shared paths.

  - Check AuthoMail + AM Scanner websites and functionality mentioned in RunBook.

  - Check Delfus template download/upload functionality.

  - Update start time and end time of each step perform.

  - NOTES:

    - If any validation failed then inform Azeem about the issue.

    - External E-mails will not work in DR servers. (Discuss with Azeem)

## FailBack (Changes back to original Production servers)

  - Send actual start time of starting process to Team in WebEx chat window.

  - Check all services & websites are turned off.

  - Change Db connection server and USPS service URL in web.config (If IP is changed) files of following services and websites.

    - AuthoMail website (Db server, USPS IMB url)

    - USPS service (Db server)

    - ProductionTestCases.EXE (Db server, USPS IMB url)

    - All AM services config file change. (Db server, USPS IMB url)

  - Update host file entries in App server and Web servers.

    - Path: c:\Windows\System32\drivers\etc\hosts

  - Send actual end time of completing process to Team in WebEx chat window.

## FBValidate

  - Run the ProductionTestCases.EXE for validation of Db connection, SFTP, external services, E-mail, Shared paths.

  - Check AuthoMail + AM Scanner websites and functionality mentioned in RunBook.

  - Check Delfus template download/upload functionality.

  - Update start time and end time of each step perform.

  - NOTE: If any validation failed then inform Azeem about the issue.

# Other Changes:

- USPS Service url changes in following project:

  - DocGenService

  - AM.Core

- .Net Core framework required in below server:

  - .57

  - .85

- Smartdocs project add blank SQLite Database file.

- Check IMB, IDAutomation font installed

NOTES:

Refer attached document for Rewrite configuration.

Check if ARR Module is installed on all webservers.